DEVELOPER(S) CONTRIBUTION  |  TASK 2

# Log Task 2: Developer Technical Specification and Competitor Differentiation

KV6014 Challenge 5 | Group 6 | ROSE-Pulse community event management system | 12 October 2026

STATUS Developer contribution for insertion into the team Log Task. Source-based screenshots and tested demo behavior are separated from proposed production work.

# 1. Technical objective and design constraints

ROSE-Pulse is a proposed lightweight platform to coordinate free screening events in low-resource Malaysian communities. It should support capacity-safe booking, community leader outreach and proxy registration, and reliable field operations when the network is unstable. The technical objective is to connect those responsibilities through a small, testable system with the backend as the source of truth for capacity and registration status. [S1, S2]

IMPLEMENTATION BOUNDARY The available NU frontend is a tested synthetic prototype, not an authenticated production app. Austin supplied 15 implementation/API claims, representing 11 distinct HTTP method/path pairs; schemas, deployed service, database and live integration are not yet verified. [S4, S5]

# 2. Technology decisions and alternatives

| Layer | Current evidence | Proposed choice / decision rationale |
| --- | --- | --- |
| Frontend UI | HTML, CSS and JavaScript in a standalone local mock; four role views. | Reuse the team repository framework after inspection. A mobile-first web/PWA approach is a candidate, not a final stack selection. |
| API boundary | Mock service and separate guarded HTTP adapter scaffold. | Service interface maps domain operations into real requests once backend contract, authentication and errors are accepted. |
| Offline client | Simulated local pending/retry/conflict flow; no real cross-device reconciliation. | Service Worker for offline shell and IndexedDB for durable approved local operations, subject to browser/security tests. |
| Backend | Austin reported several operations but the repository and running server were not verified in this review. | Keep existing usable backend and database; require server-side capacity transactions, unique constraints and idempotency. |
| Authentication | Prototype role switch is only a demonstration and does not protect APIs. | Authorised Coordinator, Leader and Field Staff identity; guest-facing short-lived capability for private self-service. |
| SMS / messaging | No real SMS delivery or provider configuration. | Provider integration only after cost, consent, template, scheduler, time-zone and delivery-audit decisions. |
| Testing | NU v1.2.1 candidate: 56/56 Node, 65/65 Python, 78/78 injected DOM; no backend E2E. | Add real request/response contract, DB persistence, load/concurrency, offline restart and device acceptance. |

# 3. Proposed technical architecture

Figure 1. Proposed component diagram. The adapter and offline store are explicit boundaries; live backend and messaging remain unverified.

The frontend renders domain states and asks a service layer to perform operations. In mock mode, the service uses synthetic fixtures. In live mode, a dedicated adapter must translate identifiers, request shapes and error responses from the verified backend. A successful UI click is never treated as database proof.

# 4. Domain model and essential invariants

| Concept | Core fields / purpose | Rule or invariant |
| --- | --- | --- |
| Event / TimeSlot | Public event ID, location, local time zone, slot ID, status, total capacity. | No registration confirmed for a cancelled event; dates use an agreed time-zone representation. |
| QuotaPool | Slot ID, public / leader pool, allocation and usage. | Sum of allocated pools never exceeds total slot capacity. |
| Registration | Opaque registration ID, slot, pool, status, minimal participant identity. | Confirmed count cannot exceed server capacity; guests cannot read others' records. |
| Referral / Outreach | Leader ID, source, link token, reported flyer count and channel. | Self-reported reach is not the same as clicks, registrations or attendance. |
| CheckInOperation | Operation ID, registration ID, device, roster revision, client status. | Retry cannot duplicate attendance; conflict is visible, not silently overwritten. |
| Idempotency record | Stable request key, payload fingerprint, server result. | Same operation never produces a second side-effect; same key with changed payload is rejected. |

# 5. Known API handoff and integration gaps

The following paths are transcribed from Austin's reported handoff. They are not certified, tested or necessarily present in the actual backend. Do not build a live client against them without verifying the source branch and request/response contract. [S5]

| Reported endpoint / operation | Intended frontend use | What must be confirmed |
| --- | --- | --- |
| POST /users; POST /auth/login | Provision/login for staff and leaders; NOT guest signup. | Role and session model, credentials, lifecycle, who may register. |
| GET /users/{id}; PUT /users/{id} | View or update an authorised account. | Object ownership, permissions, full vs partial PUT, errors. |
| POST /events | Coordinator creates an event. | Time slots, allocations, schema, uniqueness and returned identifiers. |
| GET /events/{public_id} | Get public event details and capacity display. | Public-safe response, caching and ID mapping. |
| POST /register | Create a registration or waitlist request. | Server transaction, pool, confirmed/waiting/rejected statuses, operation key. |
| GET /register/{id} | Read a registration result or receipt. | Opaque secure guest capability; no guessable ID authorisation. |
| PUT /register/{id} | Cancel or transition registration status. | Allowed actors, atomic waitlist promotion, repeated cancellation handling. |
| POST /api/v1/events/{eventId}/brochures/generations | Optional brochure generator claim. | Prioritisation, upload/job response, provider isolation; not essential MVP. |
| GET /api/v1/events/{eventId}/registration-form | Optional application form retrieval. | JSON vs file/HTML response, access role and encoding. |
| No supplied concrete route | Referral analytics, outreach, staff roster, check-in sync, walk-ins, SMS trigger. | Back-end owner must identify real routes or approve additional contract; do not invent paths. |

# 6. Request / response contract and connection flow

For each agreed endpoint, record: method/path, backend commit SHA, environment base URL, request field types, required/optional values, participant/leader/slot identifiers, response schema, HTTP error envelope, allowed roles, time zone, idempotency behavior, and at least one real request/response fixture. Mixed unversioned and /api/v1 paths should remain unaltered until the backend author confirms their meaning. [S5]

Figure 2. Server-authoritative registration process. The frontend never confirms a cached last place.

Example requirement: if two valid requests compete for one remaining place, at most one may become CONFIRMED. The other result must follow a team-approved waiting or rejection policy. The server, not a disabled button, enforces this rule.

Figure 3. Concurrency invariant for the final available place. A real HTTP + DB race test is still required.

# 7. Offline-first check-in design and safeguards

Figure 4. Proposed offline and reconnect procedure. Only a server-accepted record is counted as authoritative attendance.

Before losing connectivity, authorised staff may download a minimal, scoped roster with a revision number and a validity window. Do not cache unnecessary health or identity data.

While offline, the device may save a signed-in staff action as PENDING_SYNC with a stable operation ID. This is a local record only.

After reconnecting, a trusted API validates authentication, event, registration, operation ID and roster age, then returns SYNCED, REJECTED or CONFLICT.

An expired roster, duplicate scan, revoked staff account or concurrent device check-in must be handled explicitly. A conflict requires visible review rather than silent overwrite.

Production acceptance requires refresh/restart persistence and two-device reconciliation tests. The available demo has not passed those acceptance criteria.

# 8. Example frontend views and status messaging

These are genuine screenshots from the unchanged NU ROSE_DEMO_English_v1.2.1.html executed in sandboxed Chromium with page.set_content. The run passed 12 targeted UI checks and captured six views. It used about:blank, in-memory demo state and no storage fixture. Simulated offline check-in and manual demo sync are not real network or database tests. Screenshot crops do not alter UI values. [S4]

Figure 5. Field Staff before and after MANUAL DEMO sync, captured at 1440px in one browser run. Pending in the browser is not server-confirmed attendance; crops show the same DEMO-A record.

Figure 6. Actual Community Leader browser capture: assisted registration and self-reported printed outreach. Demo values and role selection are not authenticated.

The UI must distinguish CONFIRMED, WAITING and UNKNOWN_OUTCOME. Field Staff must also distinguish PENDING_SYNC from server-accepted attendance, with explicit failure and conflict handling. A production roster may not be made public.

# 9. Competitor comparison and proposed engineering differentiation

The team identified seven candidates. The table below focuses on five with independently reviewed public product documentation as of 12 October 2026. A documented feature is not exclusive to ROSE. Unknown or untested aspects are not described as missing capabilities. [W1-W5]

| Platform | Documented capability (official source) | ROSE-specific design hypothesis to validate |
| --- | --- | --- |
| Ticket Tailor | Event waitlist; online/offline check-in app with synchronization. [W1] | ROSE seeks a combined community-leader quota, referral report and screening-capacity workflow. |
| Eventbrite | Managed waitlist and ticket-release workflow. [W2] | ROSE emphasizes no-account low-literacy access, outreach visibility and controlled field permissions. |
| SimplyBook.me | Appointment booking notifications, configurable SMS/email reminders. [W3] | ROSE would couple reminders to leader outreach and a scarce public / reserved quota model. |
| CommCare | Mobile offline form storage and automatic sync when connected. [W4] | ROSE proposes one screening-event workflow. Compare its quota and referral integration against configured CommCare apps, not just a blank form. |
| KoboToolbox | Cached web forms, offline submission queue and upload after reconnection while the form stays open. [W5] | ROSE needs server-authoritative slot allocation and event waitlist, with outreach/attendance states. |

TextIt and Ticket2U also appear on the PM's candidate list. This draft does not assign them unsupported technical limitations. Their feature-level evidence and the PM's final selection require confirmation before the team describes a final USP. [S3]

USP EVIDENCE RULE The proposed differentiation is the integration of no-account guest access, leader-reserved quota/proxy booking, promotion attribution and field-safe sync for an NGO. No claim is made that individual features are invented by ROSE or absent from other products.

# 10. Security, privacy and operational decisions

| Concern | Proposed technical control | Decision / test |
| --- | --- | --- |
| Access control | RBAC validated at every backend operation; demo role selector is never treated as authentication. | Confirm Coordinator, Leader and Field Staff permissions and login method. |
| Sensitive details | Data minimisation; encrypted transport; scoped local roster; approved retention and deletion. | PM/Security choose fields and retention; do not assert legal compliance without review. |
| Public cancellation | Unpredictable, narrowly-scoped self-service token; mutation never triggered by a GET. | Check token expiry, replay, guessed IDs and message preview bots. |
| Quota consistency | Database transaction, unique constraints and idempotency ledger. | Two final-place requests yield at most one confirmation; replay produces no duplicate. |
| Weak networks | Explicit PENDING / UNKNOWN / SYNCED / CONFLICT, retry with original operation ID. | Airplane-mode, browser restart, stale roster and two-device tests. |
| SMS and webhooks | Provider callback verification, retries, scheduling zone, consent and delivery audit. | No claims of working SMS until provider and actual delivery tests are recorded. |

# 11. Verification plan and release criteria

| Check | Evidence required | Current state |
| --- | --- | --- |
| Local logic and DOM | Re-run unit, source and injected DOM checks on exact candidate code. | NU v1.2.1 candidate: 56/56 Node, 65/65 Python, 78/78 DOM reported PASS. |
| Browser navigation | Open actual deployed/local app URL with realistic browser storage and device permissions. | NOT RUN / environment navigation blocked; injected DOM checks are separate. |
| API contract | Exercise real backend with agreed request/response fixtures and errors. | NOT VERIFIED; backend source and schema unavailable to this record. |
| Persistence | Refresh/restart app/server and verify registration/cancellation stays correct. | NOT RUN on a real DB. |
| Concurrency | 20 simultaneous requests for one available place plus retries and cancellation race. | NOT RUN against a real backend. |
| Offline sync | Disconnect, queue, restart, reconnect, submit twice, verify server dedup and conflicts. | NOT RUN as genuine multi-device offline workflow. |
| Acceptance and delivery | PM policy sign-off, security review, real-device usability, reproducible commit and rollback. | PENDING; no production deployment or submission claimed. |

# 12. Engineering workflow and next integration milestone

G0: Lock requirements US01 to US10 and record which uncertain features are deferred.

G1: Obtain backend branch/full SHA, setup instructions, environment variable names, seeded test DB and runtime evidence.

G2: Preserve and test the existing mock UI; isolate transport calls behind the service adapter.

G3: Approve schema, authentication, error and idempotency contract with the backend owner.

G4: Wire one real path end to end: guest request -> backend quota decision -> persisted receipt -> cancellation -> refreshed capacity.

G5: Run multi-device/offline/race tests and PM, Designer and Security review.

G6: Create a reviewed reproducible release with explicit rollback and synthetic demo data.

The first technically meaningful target is a persisted and repeatable registration transaction, not additional decorative mock screens. Implement the smallest working slice in the team's existing architecture and expand only after G3/G4 evidence exists.

# 13. Internal and official evidence index

[S1] NU imported SharePoint: Client_Requirement_Notes / Overview on the Challenge 5.docx.

[S2] NU imported SharePoint: PM / User Stories / User Stories & Mapping.docx and Developer / Features Review.docx.

[S3] NU imported SharePoint: Admin_and_Log_Tasks / Potential Competitors List - for Log Task 2.docx.

[S4] NU_Feature_Coverage_v1.2.1.md and NU_Verification_v1.2.1.json (TASK-005, historical test summary). New visual proof: NU_v1.2.1_Browser_Capture_Evidence.json, six source screenshots and crop_provenance.json, under docs/dev/evidence/LOG_DOCX_20261012. Source SHA256: 3949160d0317c2b32ceadb00adca263db507f55c5577cb7ed4aa05e48cd8292e.

[S5] NU/grp_c5/00_Dev_Workspace/docs/api/INTEGRATION.md and docs/dev/DEV_FLOW.md. CURRENT.md is the older v1.2.0 workspace record; the supplementary v1.2.1 candidate evidence is listed separately in S4.

[S6] NU imported SharePoint: Admin_and_Log_Tasks / Log Task 2 26_27_GP 6.docx (brief; 13 October 2026, 23:59, Blackboard).

[W1] Ticket Tailor Help Centre, waitlist and offline check-in, reviewed 12 October 2026: https://help.tickettailor.com/en/articles/2748053-how-to-set-up-a-waitlist-for-your-event ; https://help.tickettailor.com/en/articles/9546560-why-use-the-ticket-tailor-check-in-app

[W2] Eventbrite Help Center, event waitlist and ticket release, reviewed 12 October 2026: https://www.eventbrite.com/help/en-us/articles/811539/how-to-set-up-an-event-waitlist/ ; https://www.eventbrite.com/help/en-us/articles/817355/how-to-manually-release-tickets-to-the-waitlist/

[W3] SimplyBook.me Help, notification and reminder settings, reviewed 12 October 2026: https://help.simplybook.me/wiki/Adjusting_notifications

[W4] CommCare by Dimagi, official platform overview and offline functionality FAQ, reviewed 12 October 2026: https://commcare.dimagi.com/

[W5] KoboToolbox Documentation, Collecting data using web forms (offline data collection and reconnect upload), reviewed 12 October 2026: https://support.kobotoolbox.org/data_through_webforms.html